FARMTRACK ENTERPRISE

# v1.8.0 Intelligent Command Centre

# Architecture & Design Specification

Design checkpoint before implementation

| Document status | Board/Development Working Specification |
| --- | --- |
| Prepared for | FarmTrack Enterprise Development |
| Prepared by | Gladstone Rose / Quality Solutions Limited |
| Current baseline | v1.7.0 Weather Intelligence milestone |
| Date | 19 July 2026 |

Provisional public brand: FarmTrack Jamaica™

Trademark, logo and domain checks remain pending.

# Document Purpose

This specification defines the architecture, scope, boundaries, information flows and phased implementation plan for FarmTrack Enterprise v1.8.0. Its purpose is to ensure that the next intelligence milestone extends the existing platform cleanly instead of creating a disconnected dashboard or duplicating business logic already present elsewhere in the application.

# Executive Summary

FarmTrack already operates as an enterprise command platform. The root dashboard aggregates operational and financial indicators, role-based routing sends Farmers and Extension Officers to dedicated dashboards, the Reports module serves as a financial dashboard, and the Weather Intelligence subsystem uses dedicated provider, repository, engine and service classes. The recommended v1.8.0 design therefore evolves the existing root dashboard into an Intelligent Command Centre while adding a dedicated Intelligence Centre for detailed analysis and drill-down.

Preserve the existing root dashboard as the primary Administrator/BIAJ Officer command centre.

Add a compact Intelligence Panel containing actionable alerts and priorities, not just totals.

Create a dedicated modules/intelligence/ area for detailed analysis and operational decision support.

Reuse existing role-based access control, UI components, weather services and module navigation patterns.

Introduce intelligence in phases, beginning with rule-based operational insights before predictive or AI features.

Avoid schema changes in the first implementation phase unless a clearly identified gap requires them.

# 1. Current-State Architecture

## 1.1 Dashboard Structure

The application currently uses the project root index.php as the Administrator/BIAJ Officer dashboard. It redirects Farmers and Extension Officers to their own role-specific dashboards. The root dashboard already displays financial KPIs, inventory warnings, harvest totals, recent activities, recent sales, recent expenses and quick actions.

| Dashboard | Primary audience | Current purpose |
| --- | --- | --- |
| Root dashboard (index.php) | Administrator, BIAJ Officer, Viewer | Enterprise-wide command centre and operational summary |
| Farmer dashboard | Farmer | Farmer-specific records and self-service workflows |
| Extension Officer dashboard | Extension Officer | Extension planning and farmer support workflows |
| Reports module | Administrator, BIAJ Officer, Extension Officer, Viewer | Financial dashboard and report centre |
| Weather Advisories module | Administrator, BIAJ Officer, Extension Officer | Weather risk register and farm-level advisory overview |

## 1.2 Existing Intelligence Foundation

The Weather Intelligence subsystem provides the strongest architectural precedent. It separates external provider access, persistence, advisory generation and orchestration. v1.8.0 should continue this pattern by keeping data access and decision logic outside presentation pages.

| Existing component | Architectural value |
| --- | --- |
| WeatherProvider / OpenMeteoWeatherProvider | External data abstraction |
| WeatherRepository | Weather persistence and retrieval |
| WeatherAdvisoryEngine | Rule-based decision logic |
| WeatherAdvisoryRepository | Advisory persistence and querying |
| WeatherIntelligenceService | Workflow orchestration |
| authorization.php | Central module access rules |
| app/UI/components.php | Reusable dashboard presentation components |

# 2. v1.8.0 Product Vision

The Intelligent Command Centre should answer a different question from an ordinary dashboard. Instead of only reporting what exists, it should identify what requires attention now, explain why it matters, and provide a direct path to the relevant record or workflow.

## 2.1 Vision Statement

Turn FarmTrack data into clear daily priorities for administrators, BIAJ officers and extension personnel.

## 2.2 Design Principles

Actionable before analytical: show issues that require a decision or intervention.

Explainable intelligence: every alert must have a visible reason and supporting data.

Role-aware presentation: users should see only the intelligence relevant to their responsibilities.

Progressive enhancement: improve the existing dashboard rather than replacing it abruptly.

Service-led architecture: keep SQL and decision rules out of presentation templates where practical.

Safe defaults: missing or stale data must be shown transparently rather than converted into false certainty.

Drill-down by design: each summary card should link directly to a detailed register, farm, asset, visit or report.

# 3. Recommended Information Architecture

## 3.1 Layered Dashboard Model

| Layer | Purpose | Location |
| --- | --- | --- |
| Layer 1 – Operational Command Centre | Existing KPIs, recent activity and quick actions | Root index.php |
| Layer 2 – Intelligence Panel | Priority cards and ranked items requiring attention | New section within root dashboard |
| Layer 3 – Intelligence Centre | Detailed analysis, filters, registers and drill-down | modules/intelligence/ |
| Layer 4 – Future Predictive Services | Forecasting, scenario analysis and AI-assisted recommendations | Future services and engines |

## 3.2 Proposed Navigation

Dashboard – existing command centre with new Intelligence Panel.

Intelligence Centre – new primary navigation entry for detailed intelligence.

Weather Advisories – retain as a specialist operational register.

Reports – retain as the financial reporting centre.

Role dashboards – retain Farmer and Extension Officer dashboards with later selective intelligence widgets.

# 4. Intelligence Categories

| Category | Initial v1.8.0 examples | Primary source |
| --- | --- | --- |
| Weather risk | Active advisories, severe alerts, farms without recent forecast refresh | farm_weather_* tables |
| Farm attention | Farms with high-severity advisories or missing operational updates | farms, crops, activities, weather advisories |
| Extension planning | Upcoming visits, overdue follow-ups, high-priority farms | extension_field_visits |
| Equipment risk | Overdue maintenance, inactive or unassigned critical assets | assets, asset_maintenance, asset_assignments |
| Inventory risk | Low stock, depleted materials, unusual inventory movement | inventory, materials_inventory, movements |
| Farmer administration | Pending account requests and unresolved change requests | farmer_account_requests, farmer_change_requests |
| Production attention | Open batches, failed quality checks, missing outputs | production_batches, quality_checks, production_outputs |
| Financial attention | Outstanding receivables, expense spikes and negative monthly result | sales, payments, expenses |

# 5. Initial Intelligence Panel

The first implementation should be deliberately compact. A maximum of six primary cards is recommended so that the command centre remains readable and fast.

| Card | Decision supported | Suggested action |
| --- | --- | --- |
| Active Weather Alerts | Which farms face immediate weather risk? | Open Weather Advisories |
| Farms Requiring Attention | Which farms should be reviewed first? | Open ranked farm list |
| Upcoming / Overdue Visits | Where should extension resources be assigned? | Open visit planner |
| Overdue Asset Maintenance | Which equipment may fail or become unsafe? | Open maintenance register |
| Pending Farmer Requests | Which registrations or changes need approval? | Open requests queue |
| Low Stock / Materials | What supplies need replenishment? | Open inventory filters |

## 5.1 Priority Ranking

The dashboard should avoid presenting unrelated alerts as equal. Each insight should receive a simple priority score. The first release should use transparent rule-based scoring rather than machine learning.

| Priority | Example rule | Display |
| --- | --- | --- |
| Critical | Severe weather advisory or safety-related asset issue | Red badge; top of list |
| High | Overdue visit linked to active high-risk advisory | Orange badge |
| Moderate | Pending action approaching a defined due date | Amber badge |
| Informational | Useful trend or status with no immediate action | Blue/neutral badge |

# 6. Proposed Technical Architecture

## 6.1 Directory Structure

modules/intelligence/
    index.php
    farms.php
    extension.php
    operations.php

includes/intelligence/
    IntelligenceService.php
    IntelligenceRepository.php
    IntelligencePriorityEngine.php
    IntelligenceViewModel.php

The exact file set should remain small in Phase 1. Additional domain-specific engines should be introduced only when rules become complex enough to justify separate classes.

## 6.2 Responsibility Boundaries

| Component | Responsibility |
| --- | --- |
| IntelligenceRepository | Read-only aggregation queries across operational modules |
| IntelligencePriorityEngine | Transparent scoring and severity classification |
| IntelligenceService | Coordinates repositories and engines; returns normalized insights |
| IntelligenceViewModel | Shapes data for UI cards and registers |
| modules/intelligence/index.php | Presentation, filtering and drill-down links only |
| Root dashboard integration | Consumes a small summary method; no duplicated intelligence SQL |

## 6.3 Data Access Strategy

Use parameterized PDO queries for all filtered requests.

Keep intelligence queries read-only during the first phase.

Prefer aggregate queries and bounded result sets to protect dashboard performance.

Add database indexes only after measuring real query plans.

Treat absent data as “insufficient data” rather than “no risk.”

Reuse existing repositories and services where available, especially Weather Intelligence.

# 7. Role-Based Access Control

| Role | Root Intelligence Panel | Detailed Intelligence Centre |
| --- | --- | --- |
| Administrator | Full enterprise summary | Full access |
| BIAJ Officer | Full strategic/operational summary | Full access except restricted administration actions |
| Extension Officer | Extension, farm, crop and weather priorities | Operational intelligence access |
| Viewer | Selected read-only summaries | Read-only access if approved |
| Farmer | Not on root dashboard due to redirect | Later farmer-specific intelligence only |

A new authorization key such as intelligence should be added only when the new module is created. The root dashboard must continue respecting the current dashboard permission and role-routing behaviour.

# 8. User Experience and Wireframe

The proposed page order keeps urgent information visible without displacing the existing financial and operational dashboard content.

[ Top Bar ]
[ Page Header: Intelligent Command Centre ]

[ Intelligence Summary Cards – maximum 6 ]
[ Critical / High Priority Register – top 5 items ]

[ Existing Financial and Operational KPI Cards ]
[ Recent Activities ] [ Recent Sales ]
[ Recent Expenses ]   [ Quick Actions ]

## 8.1 Interaction Rules

Every intelligence card is clickable when a related detailed page exists.

Critical and high items are listed before moderate and informational items.

Cards display last-refresh or data-age information where freshness matters.

Empty states explain whether there are no issues or insufficient data.

No recommendation should appear without a short explanation of the triggering rule.

# 9. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Performance | Root dashboard intelligence summary should load within the existing dashboard response target; queries must be bounded and measured. |
| Security | All pages require authentication and centralized module authorization. |
| Reliability | A failure in one intelligence category must not break the entire dashboard. |
| Auditability | Rules and scores must be traceable to underlying records. |
| Maintainability | Business rules belong in engines/services, not HTML templates. |
| Accessibility | Use semantic headings, readable badges, keyboard-accessible links and responsive tables. |
| Data quality | Display stale, missing or incomplete source data clearly. |

# 10. Phased Implementation Roadmap

| Phase | Scope | Completion checkpoint |
| --- | --- | --- |
| Phase 0 – Architecture | Approve this specification; confirm module name, roles and first six insights | Design sign-off |
| Phase 1 – Foundation | Create intelligence classes, module shell, RBAC and navigation | Empty but secure Intelligence Centre |
| Phase 2 – Dashboard Panel | Add summary cards to root dashboard using service output | Operational panel renders correctly |
| Phase 3 – Weather & Extension | Integrate weather risk, farm attention and visit priorities | Cross-module drill-down works |
| Phase 4 – Assets & Inventory | Add overdue maintenance and low-stock intelligence | Operational risk coverage expanded |
| Phase 5 – Production & Finance | Add production exceptions and financial attention indicators | Enterprise coverage completed |
| Future – Predictive | Yield, disease, irrigation and climate scenario models | Separate approved milestone |

# 11. Acceptance Criteria for v1.8.0

The existing root dashboard remains functional and role redirects are unchanged.

A secure Intelligence Centre module is available to authorized roles.

The root dashboard displays a concise Intelligence Panel populated through service classes.

At least four actionable intelligence categories are live and link to source workflows.

Each insight includes severity, reason, affected entity and direct action link.

Weather intelligence is reused rather than reimplemented.

No temporary backup files or untracked production artifacts are included in commits.

PHP syntax checks, browser verification, RBAC tests and Git milestone commits are completed.

# 12. Key Risks and Controls

| Risk | Control |
| --- | --- |
| Dashboard becomes overcrowded | Limit top-level cards and move detail into Intelligence Centre |
| Slow cross-module queries | Bound result sets, aggregate carefully and review EXPLAIN plans |
| Duplicate business logic | Centralize rules in services/engines and reuse existing repositories |
| False confidence from incomplete data | Show freshness and “insufficient data” states |
| Scope expands into AI too early | Complete rule-based operational intelligence first |
| RBAC inconsistencies | Use centralized authorization.php and test every role |
| Branding uncertainty | Keep FarmTrack Enterprise as system name; treat FarmTrack Jamaica™ as provisional |

# 13. Decisions Required Before Coding

Approve “Intelligent Command Centre” as the v1.8.0 milestone name.

Approve modules/intelligence/ as the detailed drill-down module.

Confirm the first six intelligence cards.

Confirm whether Viewer receives read-only Intelligence Centre access.

Confirm that Phase 1 remains read-only and introduces no workflow mutations.

Confirm that predictive and AI functions are excluded from v1.8.0 implementation.

# 14. Recommended Immediate Development Step

After approval of this checkpoint, the next technical action should be inspection of the role-specific dashboards and the detailed schemas for extension visits, assets, maintenance, farmer requests, inventory and weather advisories. That inspection will allow the first intelligence rules to be designed against actual field names and current application behaviour before any files are created.

# Conclusion

FarmTrack does not need another disconnected dashboard. It needs a disciplined intelligence layer that strengthens the command centre already in place. The proposed architecture preserves the application’s role-based routing, reporting structure, weather services and reusable UI patterns while creating a clear path from operational alerts to future predictive decision support. This specification should serve as the formal v1.8.0 design checkpoint and implementation blueprint.